ENGR-126 · VIBE CODING WITH AI

Project 15a: From Pictures to Video

AnimateDiff — Project Plan

Target environment: Google Colab · Python 3 · NVIDIA Tesla T4 GPU

Deliverable: one complete Colab cell — project15a_animatediff.py

Core demonstration: independent-image flicker vs. AnimateDiff, plus a prompt-to-video panel

# 1. Project Definition

## Project Name

Project 15a — From Pictures to Video: AnimateDiff. A sentence in, a short clip out.

## One-Line Goal

Build a Google Colab Python application that compares independently generated Stable Diffusion 1.5 images with frames generated together using AnimateDiff, and lets a user enter a prompt to create, play and download short AI-generated clips.

## Inputs

| Input | Default | Notes |
| --- | --- | --- |
| PROMPT | A red flag waving in the wind on a sunny day | Must not be empty |
| SEED | 42 | Part 1 uses SEED, SEED+1, …; Part 2 uses SEED; panel picks a new random seed per clip |
| FRAMES | 16 | Allowed 8–24; experiments at 8, 16, 24 |
| STEPS | 25 | Allowed 10–50; experiments at 10, 25, 40 |
| SHOW_FLICKER / SHOW_ANIMATEDIFF / SHOW_PANEL | True | Each switch really skips its section and its model work |
| Panel controls | — | Prompt box, Frames dropdown, Steps dropdown |

## Processing — “The AI Part”

Part 1 — Independent Stable Diffusion images.

- Generate FRAMES (default 16) separate 512×512 images from the same prompt, one at a time, each with its own seed (SEED + i).

- Show a labelled grid of representative frames with their seeds, and assemble all frames into a looping MP4.

- Because nothing links one frame to the next, the result flickers — this is the point of the demonstration.

Part 2 — AnimateDiff.

- Convert the loaded SD 1.5 pipeline with AnimateDiffPipeline.from_pipe(sd, motion_adapter=adapter) and drop all references to the old pipeline before moving to the GPU.

- Generate all frames together with one seed; same prompt, size, steps, guidance and negative prompt as Part 1.

- Show frames, a looping MP4, the seed and the generation time, then a side-by-side comparison with Part 1.

- Explain that AnimateDiff improves temporal consistency but does not guarantee perfect motion.

Part 3 — Interactive prompt-to-video panel (ipywidgets).

- Prompt box, Frames (8/12/16/24) and Steps (10/25/40) dropdowns, Make clip and Download all buttons, a progress bar and a status line.

- Each clip plays inline, labelled “AI-generated” with prompt, seed, frames, steps and time.

- Download all rebuilds project15a_videos.zip from every finished MP4 plus metadata.json and a README.

## Output / Demo Requirement

- A visible comparison between independent-image flicker and AnimateDiff output.

- A working interactive panel for new prompts.

- MP4 videos (H.264) that play in the notebook and are saved to /content/project15a_outputs/.

- A ZIP download containing generated clips and metadata.

- Clear status, generation-time, seed and error messages.

# 2. Implementation Guidance

## Hardware in the Loop

Google Colab with a free NVIDIA Tesla T4 (about 15 GB VRAM — not all of it usable). The program reports the GPU name, total and free memory at start-up. If CUDA is unavailable it stops before any model work and explains Runtime → Change runtime type → T4 GPU, instead of attempting hours-long CPU generation.

## What I Want to See While It Runs

- GPU status and library versions.

- Part 1: representative independent frames with seeds, a looping video, total and per-image time.

- Part 2: AnimateDiff frames, a looping video, seed and generation time; then both videos side by side.

- Part 3: prompt input, frame and step controls, Make clip, Download all.

- Progress bars and readable error boxes that never hide completed results.

## Tools

Python 3, Google Colab, PyTorch, Hugging Face Diffusers (≥ 0.31), Stable Diffusion 1.5, AnimateDiff, ipywidgets, Pillow, imageio / imageio-ffmpeg and diffusers.utils.export_to_video; standard-library time, zipfile, json, gc and pathlib.

## Models and Technical Settings

| Item | Choice |
| --- | --- |
| Base model | stable-diffusion-v1-5/stable-diffusion-v1-5 (fp16 weights) |
| Motion adapter | guoyww/animatediff-motion-adapter-v1-5-2 |
| Precision | torch.float16 on CUDA (also passed to from_pipe, which otherwise defaults to float32) |
| Scheduler (Part 2) | DDIMScheduler: clip_sample=False, timestep_spacing='linspace', beta_schedule='linear', steps_offset=1 |
| Scheduler (Part 1) | DDIM sampler with SD 1.5's own scaled_linear schedule (what the still-image model was trained with) |
| Memory | pipe.vae.enable_slicing(), torch.inference_mode(), decode_chunk_size=4, PYTORCH_CUDA_ALLOC_CONF=expandable_segments:True set before importing torch |
| Packages | pip uninstall -y torchao (if present); install/upgrade diffusers only if missing or older than 0.31 |
| Video export | export_to_video → H.264 / yuv420p MP4 at 8 fps (0.30 and older wrote mp4v, which browsers can't play) |

## Constraints and Risk Management

- Only one large diffusion pipeline on the GPU at a time; old references released and cache cleared on every transition.

- CUDA out-of-memory errors are caught and explained (fewer frames, fewer steps, restart runtime). Settings are never silently lowered.

- Invalid settings are reported, not clamped.

- Re-running the cell reuses the loaded model and reuses results for identical settings; an interrupted run triggers a clean GPU reset.

- Completed clips survive later failures; the ZIP only includes non-empty MP4s and is never produced empty.

- Explicit seeds and full metadata (prompt, seed(s), frames, steps, guidance, size, time, library versions). Exact reproducibility across hardware or versions is not guaranteed.

- Every clip is labelled AI-generated; fictional scenes and ordinary objects only.

# 3. Program Configuration and Interface

The whole program is one beginner-friendly Colab cell. The main settings sit at the top:

SHOW_FLICKER = True

SHOW_ANIMATEDIFF = True

SHOW_PANEL = True

PROMPT = "A red flag waving in the wind on a sunny day"

FRAMES = 16

STEPS = 25

SEED = 42

## Program Structure

| Step | What it does |
| --- | --- |
| 0 · Setup | Set the CUDA allocator variable, remove torchao, install only missing/outdated packages |
| 1 · Imports & GPU | Import libraries, show GPU status, restore saved state, clean up after an interrupted run |
| 2 · Helpers | Input validation, frame grids, video cards with GIF fallback, progress bars, error boxes |
| 3 · Model loading | get_sd_pipeline() and get_animatediff_pipeline() — one pipeline at a time |
| 4 · Generation | generate_independent(), generate_animatediff(), save_clip(), build_zip() |
| Part 1 / 2 / 3 | Flicker demo, AnimateDiff clip + comparison, interactive panel |

# 4. Build, Test and Demonstration Plan

| Stage | Work |
| --- | --- |
| 1 · Setup | Select a GPU runtime, inspect the environment, install or verify dependencies |
| 2 · Inputs | Editable settings; validate prompt, seed, frames and steps |
| 3 · Independent images | Generate a small test sequence, verify seeds, assemble a video, check memory |
| 4 · AnimateDiff | Transition pipelines safely, generate a clip, verify adapter and scheduler, export MP4 |
| 5 · Interface | Comparison layout, controls, seed labels, playback, download |
| 6 · Integration | Combine sections, test failure handling, preserve outputs, verify the ZIP |
| 7 · Demo | GPU status, flicker comparison, AnimateDiff output, user prompt, seed labels, ZIP |

## Testing Checklist

- GPU status is detected and displayed.

- Each of the three feature switches works.

- Part 1 generates independent images and a playable looping video.

- Part 2 generates an AnimateDiff clip and displays elapsed time.

- Prompt and seed information are visible.

- Interactive panel generates a new clip.

- Completed clips play inside the notebook.

- MP4 files are saved successfully.

- Download all creates a valid project15a_videos.zip.

- Memory cleanup is handled between model pipelines.

- A generation failure displays a useful error and preserves completed files.

- Demo and troubleshooting instructions are ready.

## Experiment Log

Record actual observations — do not assume AnimateDiff will always look better.

| Experiment | What changed | What I saw | Best value |
| --- | --- | --- | --- |
| Part 1 vs Part 2 | Same prompt; controlled seeds |  |  |
| Frame count | 8, 16, 24 |  |  |
| Inference steps | 10, 25, 40 |  |  |
| Seed | Generate again with a different seed |  |  |
| Moving prompt | Waves, flag or car |  |  |
| Tricky prompt | A cat jumping onto a horse |  |  |

## Demo Sequence (about 3 minutes)

- Show the three switches and the settings at the top of the cell.

- Run the cell; point out the GPU status box and progress bars.

- Part 1: frame grid with seeds, then the flickering loop.

- Part 2: AnimateDiff frames, seed and time, then the loop.

- Play both side by side and describe honestly what you see.

- Part 3: type a new prompt, Make clip, show the seed label.

- Download all and open project15a_videos.zip.

- Close with responsible use: clips are labelled AI-generated.

# 5. Troubleshooting and Responsible Operation

| Problem | What to do |
| --- | --- |
| CUDA out of memory | Reduce frames (12 or 8) and/or steps, close other GPU notebooks, Runtime → Restart session if memory is fragmented. Completed clips stay on disk. |
| “Packages updated. Please restart” | Runtime → Restart session, then run the cell again. |
| Dependency or import error | Read the full traceback in the red box before changing any versions. |
| No GPU | Runtime → Change runtime type → T4 GPU (availability varies). |
| Video or widget doesn't show | Use the GIF preview under each video; files are in /content/project15a_outputs/. |
| ZIP problems | Only existing, non-empty MP4s are added; “No finished clips yet” means make one first. |
| Black frame in Part 1 | The safety checker flagged it — use an ordinary prompt or another seed. |
| Finishing up | Download the ZIP, then Runtime → Disconnect and delete runtime to free the shared T4. |

## Verification Status

Verified so far: Python syntax; the Diffusers API calls against the Diffusers 0.42 source; the program's control flow, H.264 MP4 export, ZIP packaging and panel buttons in a mocked dry run without real models.

Not yet verified: running the real models on a Colab T4 (memory use, timing, visual quality, widget rendering, browser download). The checklist and experiment log must be completed from an actual Colab run.